**BY:** **ABHINAYA YASA**

**DegreeWorks Application - Project Requirements Document**

**Core Requirements:**

* The application should include a disclaimer stating that it is not an official transcript and that users can view completed courses without displaying grades.
* A well-structured version must be printable on regular paper for user convenience.
* The application should incorporate the appropriate Marist logos to maintain branding consistency.

**Scope (Prioritized Order of Importance)**

**Stakeholders:**

* **Client (Professor):** Primary stakeholder, responsible for providing feedback and approval.
* **Project Team:** A collaborative group responsible for project execution.
* **Team Leader:** Designated leader within the group to coordinate tasks and maintain progress.
* **Students (End Users):** The primary users benefiting from the application.
* **Professor (Secondary User):** Additional evaluator who may provide insights into user experience.

**Key Stakeholder:**

* **Client (Professor):** Regular communication on project status and progress is crucial for necessary adjustments and refinements.

**Project Objectives:**

1. Foster **effective teamwork** and collaboration.
2. Encourage **knowledge sharing** within the group.
3. Maximize **concentration skill sets** for problem-solving.
4. Ensure **efficient data collection** for accurate requirements.
5. Enhance **user experience and satisfaction** with the application.

**Project Timeline:**

* **Weeks 1-4:** Formation of teams, reviewing, and gathering requirements.
* **Weeks 5-8:** Exploring the current system, defining problems, and reporting identified issues.
* **Weeks 9-12:** Ideating solutions, conducting research, and creating solution mock-ups.
* **Weeks 13-15:** Field testing, finalizing solutions, and creating the final report presentation.
* **Week 16:** Submission of the final report and delivery of the final presentation.

**Project Deliverables:**

1. **Project Status Reports:** Weekly class presentations to update on project progress.
2. **Reports:** Detailed documentation of the problems identified within the DegreeWorks application.
3. **Mock-up/Prototype:** Development of tools and solutions based on research findings.
4. **Final Presentation:** A PowerPoint presentation summarizing the project outcomes, delivered in the 16th week.